## Slide 1: BPS Sprint 2.1 Review
September 17, 2026
Groundswell
Defense Intelligence Agency (DIA)

## Slide 2: Agenda
Sprint Progress
Feedback
Notes
Story Overview
01
02
03
04
05
Demo
06
Q&A

## Slide 3: BPS Program Goals
Consolidate existing PPBE applications (iRMIS and iRMIS-FI).
Create unified data model, lexicon, and ontology across Programming, Budgeting, and Execution.
Improve visibility by providing a solid view of spend plan budget lines to payment, enabling users to analyze and track financial transactions more effectively.
Feature an updated and a user-friendly interface, ensuring a more intuitive and efficient navigation experiences for users.
Seamless data integration across core systems of record (DCIPS, CIVPAY, MyHR, AMS, FACTS).
Leverage Solution-First and Platform Approach using Groundswell Integrated Budget Suite (GIBS) to create the BPS solution.

## Slide 4: Sprint Overview
Program Details:
2-year FOC (6/2026 – 6/2028)
60 developments sprints (2 completed!)
Current Progress
Completed second development sprint

## Slide 5: Next Iteration
Iteration 2 Development
Managing foundational data elements
Agile Principles At Work
Agile over Waterfall
Inspect and Adapt
Specification by example
Architectural Principles at Work
Decoupling
Building out lowest-level entities first
End-to-end business process

## Slide 6: Sprint 2.1 Overview
Sprint Goal: Continue to validate the BPS data model by redesigning how foundational data is managed (line items, funding structure fields). This is the first step in replacing legacy systems (iRMIS / iRMIS-FI) and unifying the iPPBE process at DIA.

## Slide 7: Sprint Velocity
Chart: 
| Sprint 1.1 | Sprint 1.2 | Sprint 2.1
Committed | 30 | 36 | 32
Actual Velocity | 34 | 44 | 48

## Slide 8: Demo

## Slide 9: Feedback
Everyone is encouraged to provide feedback
We will pause after each ticket is presented to provide the opportunity to ask questions
  Also utilize the “Raise Hand” and chat features in Teams
Feedback will be tracked and prioritized by the team
  Quick fixes: completed time-permitting
  Larger items will be prioritized for future sprints
Any longer discussions may need to wait until the end of the meeting to allow time for everyone to present
Your input is needed!

## Slide 10: Demo Notes
Work in Progress Banner
  Placeholder used across the application to denote that a page is still under construction
Branding Colors and Icons
  The application look and feel has been updated to include DIA/BPS branding

## Slide 11: Story Overview
Ticket Number | Summary | Presenter
DIABPS-428 | Viewer Access Revisions on Tags | Tommy
DIABPS-413 | Viewer Access Revisions on Requirements (Planning and Execution Modules) | Tommy
DIABPS-211 | Implement Audit History for DRA Codes (Funds Management Module) | Tommy
DIABPS-399 | Implement Audit History for PIA Codes (Funds Management Module) | Tommy
DIABPS-400 | Implement Audit History for SPEC Codes (Funds Management Module) | Tommy
DIABPS-212 | Add an IT Field on a Line Item (Planning Module) | Jacob
DIABPS-148 | Create an Expenditure Center (Control Table Module) | Jacob
DIABPS-170 | Update an Expenditure Center (Control Table Module) | Jacob
DIABPS-171 | View Expenditure Centers (Control Table Module) | Jacob

## Slide 12: Story Overview (cont.)
Ticket Number | Summary | Presenter
DIABPS-173 | Create a Project (Control Table Module) | Mishelle
DIABPS-175 | Update a Project (Control Table Module) | Mishelle
DIABPS-176 | View Projects (Control Table Module) | Mishelle
DIABPS-179 | Create a Subproject (Control Table Module) | Aidan
DIABPS-180 | Update a Subproject (Control Table Module) | Aidan
DIABPS-181 | View Subprojects (Control Table Module) | Aidan

## Slide 13: Looking Ahead

## Slide 14: Next Sprint
2.1 Sprint Goal (draft):

## Slide 15: Questions?